CAPSTONE PROJECT WEEKLY ACCOMPLISHMENT REPORT

Team Name: SysIgnite                           Section: 3D                      Date: August 17-20, 2026

Project Title: DocuTrack: An Integrated HRMS for Digital Document Tracking and Routing in Government Offices

Accomplishment for the week

| Task / Activity | Description of Work Done | Output / Evidence |
| --- | --- | --- |
| Document Workflow Review | Reviewed the document list and detail views, including document types, statuses, deadlines, and current holders. |  |
| Dashboard and Notification Checking | Checked dashboard alerts for overdue escalations and rejected documents and recorded cases needing follow-up. |  |
| Workflow Step Assignee Review | Reviewed memo workflow steps and their assigned users to identify missing or inconsistent routing assignments. |  |

Individual Contribution

| Team Member | Contribution |
| --- | --- |
| Dann Kristoffer D. Zapitan | Reviewed and tested the DocuTracker document list, dashboard notifications, workflow routing, and step-assignee configuration. |
| Cathrina Gallemit | Tested the system and provided feedback on the implemented features. |
| Ryza Mae Bongcac | Tested DocuTracker functions and contributed to reviewing the project output. |
| Edgar Jr. Tac-an | Assisted in system testing and contributed general feedback for improvement. |

Issues Encountered and actions taken

| Issues / Concerns | Action Taken |
| --- | --- |
| Some overdue documents had no current holder or deadline. | Recorded the affected cases and recommended assigning a holder and valid deadline. |
| Some routing steps had incomplete escalation target information. | Documented the missing configuration for correction in the workflow setup. |
| Workflow assignee settings needed consistency checks. | Reviewed the configured users per step and listed the assignments requiring updates. |

Plan for the next week

| Plans for Next Week | Expected Output |
| --- | --- |
| Correct workflow assignee and escalation configuration issues. | More reliable document routing and escalation behavior. |
| Review DocuTracker permissions, audit behavior, and database scripts. | Validated access rules and an organized implementation plan. |

Adviser's Remarks

Reviewed by:

Mr. Ginbert A. Fernandez

Capstone Project Adviser

Date Signed: