CAPSTONE PROJECT WEEKLY ACCOMPLISHMENT REPORT

Team Name: SysIgnite                           Section: 3D                      Date: August 24-28, 2026

Project Title: DocuTrack: An Integrated HRMS for Digital Document Tracking and Routing in Government Offices

Accomplishment for the week

| Task / Activity | Description of Work Done | Output / Evidence |
| --- | --- | --- |
| Governance Audit and Workflow Controls | Implemented and reviewed governance-audit records, permission-related screens, and strict workflow action handling. |  |
| Step Assignees, Escalation, and Database Setup | Fixed primary-assignee deletion behavior, improved escalation configuration, organized DocuTracker SQL migrations, and validated the configured database migration. |  |
| Document Builder and E-signature Placement | Implemented the document builder with signature-field placement and connected the frontend, API, workflow service, and database migration. |  |

Individual Contribution

| Team Member | Contribution |
| --- | --- |
| Dann Kristoffer D. Zapitan | Implemented the DocuTracker governance, permission, escalation, workflow-assignee, database, document-builder, and e-signature improvements. |
| Cathrina Gallemit | Tested the system and provided feedback on the implemented features. |
| Ryza Mae Bongcac | Tested DocuTracker functions and contributed to reviewing the project output. |
| Edgar Jr. Tac-an | Assisted in system testing and contributed general feedback for improvement. |

Issues Encountered and actions taken

| Issues / Concerns | Action Taken |
| --- | --- |
| Deleting a primary workflow assignee could leave an invalid assignment state. | Added safeguards and corrected the step-assignee deletion behavior. |
| DocuTracker SQL scripts were scattered and difficult to apply in order. | Created a dedicated migration folder and an ordered installation process, then verified the migration. |
| The document builder needed persistent signature placement and traceable signed actions. | Added signature placement support, related migration changes, workflow integration, and tests. |

Plan for the next week

| Plans for Next Week | Expected Output |
| --- | --- |
| Refine document-builder export and signature rendering. | Consistent document and signature appearance in generated PDF files. |
| Expand builder tests and update API/schema documentation. | Better regression coverage and documentation aligned with the implementation. |

Adviser's Remarks

Reviewed by:

Mr. Ginbert A. Fernandez

Capstone Project Adviser

Date Signed: