CAPSTONE PROJECT WEEKLY ACCOMPLISHMENT REPORT

Team Name: SysIgnite                           Section: 3D                      Date: August 31-September 4, 2026

Project Title: DocuTrack: An Integrated HRMS for Digital Document Tracking and Routing in Government Offices

Accomplishment for the week

| Task / Activity | Description of Work Done | Output / Evidence |
| --- | --- | --- |
| Document Builder Refinement | Improved the document-builder editing flow and synchronized builder data between the provider, repository, backend route, and generation service. |  |
| PDF Export and Signature Geometry | Added PDF export support and reusable signature-position calculations so signature fields retain their intended placement in generated documents. |  |
| Workflow and Permission Integration Review | Reviewed document routing, workflow actions, permission behavior, and document-builder access after the latest changes. |  |

Individual Contribution

| Team Member | Contribution |
| --- | --- |
| Dann Kristoffer D. Zapitan | Refined the document builder, signature handling, PDF access, workflow integration, tests, and technical documentation. |
| Cathrina Gallemit | Tested the system and provided feedback on the implemented features. |
| Ryza Mae Bongcac | Tested DocuTracker functions and contributed to reviewing the project output. |
| Edgar Jr. Tac-an | Assisted in system testing and contributed general feedback for improvement. |

Issues Encountered and actions taken

| Issues / Concerns | Action Taken |
| --- | --- |
| Signature fields could appear at inconsistent positions between the editor and exported document. | Centralized signature geometry calculations and added a reusable field visual. |
| Builder export behavior needed stronger regression coverage. | Added focused export and document-builder tests for the updated behavior. |
| Frontend and backend builder contracts needed to remain synchronized. | Updated the model, provider, repository, route, service, and API/schema documentation together. |

Plan for the next week

| Plans for Next Week | Expected Output |
| --- | --- |
| Complete end-to-end testing of document creation, signing, and PDF export. | A verified builder workflow across supported screen sizes and user roles. |
| Finalize documentation, evidence, and remaining manuscript updates. | Submission-ready technical documentation and accomplishment evidence. |

Adviser's Remarks

Reviewed by:

Mr. Ginbert A. Fernandez

Capstone Project Adviser

Date Signed: